## Project Status Report #2

**Pixel Stickers**

**Team #**

**week Ending: 4/9/2023.**

**Project Status Summary**  Percent Complete: 30%

The scope of the project is decent this stage right now is decent. The quality of the design seems to improve that someone would actually want to buy. Schedule in progress is good, nothing wrong and continue so for next week.

# Work Planned for Last Week

Make 3 more sticker designs and go over what other designs to make, and how to print them.

# Work Completed Last Week

Made 3 new designs in photoshop after learning how to make pixel art.

# Work Planned For Next Week

Next week I will have more designs from the video game powers from genshin impact the done for next week to go over and review if they’re presentable.